## Slide 1
TRAIL CREW · PROJECT STATUS
Bus Buddy
A phone app that shows students, parents, drivers and the front office where the school buses are and when they will arrive.
Sample Team · Demo team · 22 September 2026
Status update for management. About eight minutes, with a demo.
Notes: Good morning. We are Sample Team and this is Bus Buddy, a phone app that shows where the school buses are and when they will arrive. We are going to show you where we have got to, what works, what is in the way, and what we need from you. About eight minutes.

## Slide 2
EIGHT MINUTES
What we will cover
1
The problem, and who has it
1 min
2
What we are building, and where it stands
2 min
3
Demo
3 min
4
What went well, what we learned
1 min
5
What is in the way, what is next, what we need
1 min
6
Your questions
open
The demo is the middle of the presentation, not the end, so there is time to talk about what it showed.
Notes: Here is the shape of the next eight minutes. One minute on the problem and the four kinds of people who have it. Two on the five features and where each one stands. Three on the demo, which is the clickable prototype. Then a minute on what went well and what we learned, a minute on what is in the way and what we need, and your questions.

## Slide 3
WHY THIS EXISTS
The problem
Students at our school wait outside for buses that are late, early, or already gone, and nobody tells them which. Parents call the front office to ask where the bus is, and the office cannot answer either.
IN ONE SENTENCE
Bus Buddy tells everybody the same thing at the same time so nobody is standing in the rain guessing.
This is the Purpose paragraph from our product plan. It has not changed since we wrote it.
Notes: Every one of us has stood outside in the rain not knowing whether the bus had already gone. Parents ring the front office and the office does not know either. Bus Buddy tells everybody the same thing at the same time. That is the whole idea, and everything we have built comes from that one paragraph.

## Slide 4
THE USERS
Who it is for
1
Students
How many minutes until my bus, and is it worth leaving class early. On a phone, in a hurry, will not read anything long.
3 stories
2
Parents
Did my kid get on the bus, and when will it reach our neighborhood. Mostly they want to stop calling the school.
1 story
3
Bus drivers
Report a delay once and have it reach everyone, instead of answering the same question forty times.
1 story
4
Front office
See every route at once, so a phone call takes ten seconds instead of ten minutes.
1 story
From our plan's Who are the users section. Three of the six stories are the student's. The other three users have one each.
Notes: Four kinds of people, and they want different things. Students want the countdown. Parents want to know the kid got on. Drivers want to say it once. The front office wants every route on one screen. Three of our six stories are the student's, and the front office has one, which comes back later as something we learned.

## Slide 5
THE FEATURES, AND WHERE EACH ONE STANDS
What we are building
FEATURE
WHAT IT DOES
STORIES
STAGE
Bus tracker
Countdown to your stop, and where the bus is right now
2
Prototyped
Delay alerts
Driver reports a delay; every rider on the route sees the reason and new time
2
Prototyped
My stop setup
Pick your bus number and stop once; the app remembers
1
Prototyped
Route board
One screen for the front office with every route and its status
1
Prototyped
Ride history
Which buses a student rode and when
0
No story yet
Prototyped means the screen exists in the generated prototype and can be clicked. Nothing is built in Anvil yet. Ride history has an empty screen because nobody has written its story.
Notes: Five features. Four have stories and are in the prototype, which is what we will demo. Ride history has no story, so its screen is empty and it cannot go any further until somebody writes one. Nothing is built in Anvil yet. We are at the build cards step, which is the next slide.

## Slide 6
Where we are
Each step reads the one before it. Skipping one does not save time; it moves the work somewhere harder.
Product plan
done
→
User stories
done
→
Build cards
you are here
→
Architecture
not yet
→
Design
not yet
→
Build
not yet
THE NEXT THING
You have stories but no build cards. Sit down with your teacher and turn each story into a card.
Copied from our gap guide. Each step reads the one before it, which is why we cannot start the architecture until the cards exist.
Notes: Plan done, stories done. We are at build cards, and nothing after that has started. Our gap guide names one next thing: we have stories but no cards, and the fix is a session with the teacher turning each story into a card. That is also our first ask, later on.

## Slide 7
COUNTED, NOT ESTIMATED
By the numbers
5
features
in the plan
6
user stories
all with acceptance criteria
8
screens
in the prototype, from 7 scenarios
0 of 6
build cards
written so far
From the How this was made screen in the prototype and the gap guide. Six stories with criteria is why every screen in the demo is clickable.
Notes: Five features. Six stories, every one with acceptance criteria, which is why the prototype has eight screens you can click through rather than pictures. Zero build cards out of six. That zero is the number we expect to be asked about next time.

## Slide 8
DEMO
What you are about to see
1
First morning
Open the prototype as a student. My stop setup: enter a bus number, pick a stop from the list. The app remembers it and goes to the tracker.
2
The countdown
Bus tracker shows minutes until the bus reaches our stop, and where it is on the route. This is story S1, the first one we wrote.
3
A delay
Switch to the bus driver. Report a delay, choose a reason. Switch back to the student: the new time and the reason are on the home screen.
4
Where it stops
Route board, as front office. Then Ride history: an empty screen that says it is waiting on a user story. That is true, and it is our next gap.
LOOK FOR
Every screen names the sentence it came from
The driver's two taps reach the student without the driver doing anything else
The Ride history screen is empty on purpose, not by accident
doubleblaze.solutions/prototypes/sample-bus-buddy/
Backup: the same prototype opens from a thumb drive with no internet
Four steps, three minutes. One of us drives, one of us talks.
Notes: We are going to walk through the prototype as four different people. First morning as a student, setting up. The countdown. Then as the driver, reporting a delay, and back to the student to see it land. Then the route board, and finally Ride history, which is empty, on purpose, because it has no story. Watch for the sentence at the bottom of every screen: it is the story that screen came from.

## Slide 9
Demo
doubleblaze.solutions/prototypes/sample-bus-buddy/
Switching to the prototype now. Back to the slides in three minutes.
Notes: Leave this up while we switch to the browser. If the internet is down, the same file is on the thumb drive and opens with no connection.

## Slide 10
LOOKING BACK
What went well, and what we learned
WHAT WENT WELL
1
Four users, not one
Writing the driver and the front office as users gave us two features we would not have thought of from the student's side.
2
Given, When, Then on every story
Seven scenarios, so the generator had something to click on for every feature that has a story.
3
The purpose is one paragraph
Everyone on the team can say what the app is for without looking. That has stopped three arguments already.
WHAT WE LEARNED
1
No story means an empty screen
Ride history looked finished in the plan. In the prototype it is a blank page that names what is missing.
2
A story needs its so that
The route board story has no so that. The screen works, but nobody can say why it matters or test whether it does.
3
We know the front office least
One story, no so that. We should ask the front office what a phone call actually sounds like.
Notes: What went well: writing four users, not just the student, gave us two features we would never have thought of. Every story has Given, When, Then, which is why the prototype clicks. And the purpose is one paragraph everyone can say. What we learned: a feature with no story is an empty screen. A story with no so that cannot be tested. And the front office is the user we understand least, which is where our third ask comes from.

## Slide 11
BLOCKERS, IN THE ORDER THEY HAVE TO BE FIXED
What is in the way
WHAT IS IN THE WAY
WHY IT MATTERS
WHAT WE ARE DOING ABOUT IT
1
Ride history has no user story
Its screen is empty and it cannot get a build card
Decide: write the story, or cut the feature. See the ask.
2
Route board story has no so that
Nobody can test whether the board does its job
Rewrite it in the story studio this week. Owner: Sample Team.
3
No build cards yet
Architecture, design and build all read the cards
Card session with the teacher. Needs 20 minutes and all four of us.
The first three lines are our gap guide, in its order. It says to fix one at a time, and that some of the others disappear when the first is fixed.
Notes: Three things, in the order the gap guide puts them. Ride history has no story, so it is stuck: we need a decision on it. The route board story has no so that, so we are rewriting it this week. And there are no build cards, which is the one the gap guide says to do first, because everything after it reads the cards.

## Slide 12
THE NEXT THREE THINGS, IN ORDER
What happens next
STEP
WHO
BY WHEN
1
Card session: turn the six stories into build cards
Whole team, with the teacher
This week
2
Rewrite the route board story with a so that, in the story studio
Sample Team
Before the card session
3
Ride history: write its story or take it out of the plan
Sample Team, after the decision
Next week
Three steps, not ten. The first one unblocks the other two, and it is the one the gap guide named.
Notes: Three things. The card session first, this week, with the whole team and the teacher. Before that, we rewrite the route board story with a so that. And once Ride history is decided, we either write its story or take it out of the plan. Three steps, three dates, three names.

## Slide 13
THE ASK
What we need from you
1
20 minutes with the teacher
For the card session. It unblocks architecture, design and build, which is everything after it.
2
A decision on Ride history
Keep it and write the story, or cut it. We recommend cutting it for now: none of our four users asked for it.
3
Ten minutes with the front office
So the route board story has a real so that, from the person who actually answers the phone.
Three asks. The first unblocks everything. The second is a decision only a teacher can make. The third makes one story true.
Notes: We need three things. Twenty minutes with the teacher for the card session, which unblocks everything after it. A decision on Ride history: keep it and write the story, or cut it, and we recommend cutting it because none of our four users asked for it. And ten minutes with someone from the front office, so the route board story has a so that from the person who actually answers the phone.

## Slide 14
Questions
Bus Buddy · Sample Team
Prototype
doubleblaze.solutions/prototypes/sample-bus-buddy/
Gap guide
doubleblaze.solutions/prototypes/sample-bus-buddy/gaps.html
Test plan
doubleblaze.solutions/prototypes/sample-bus-buddy/test-plan.html
Project board
doubleblaze.solutions/trail-crew/sample-bus-buddy/board
Built in class with Double Blaze
Notes: That is Bus Buddy. Every link on this slide is live. Questions.